Project Checklist for ISO 27001 Implementation

| Implementation phases | Tasks | Documents from toolkit to be used | Done |
| --- | --- | --- | --- |
| Obtain management support | Research which benefits of ISO 27001 would be applicable to your company | - |  |
|  | Present the benefits to the management and get their commitment | - |  |
|  | Get formal approval for starting the project planning | - |  |
| Prepare for your project | Write procedure for document control | 00 – Procedure for Document and Record Control |  |
|  | Educate your project team | - |  |
|  | Write the project plan including the definition of project manager, project team, project sponsor, required resources and milestones | 01 - Project Plan |  |
|  | Define which stakeholders need to be informed about each step in the project | - |  |
|  | Organize kick-off meeting | - |  |
| Identify requirements | Define procedure for identifying interested parties | 02 - Procedure for Identification of Requirements |  |
|  | Identify the requirements of interested parties | 02.1 - List of Legal, Regulatory, Contractual and Other Requirements |  |
| Define the scope, management intention and responsibilities | Write the ISMS Scope Document | 03 – ISMS Scope |  |
|  | Write the Information Security Policy | 04 – Information Security Policy |  |
|  | Decide on the information security objectives | 04 – Information Security Policy |  |
| Perform risk management | Develop the risk assessment methodology | 05 – Risk Assessment and Risk Treatment Methodology |  |
|  | Perform risk assessment | 05.1 – Risk Assessment Table |  |
|  | Perform risk treatment | 05.2 – Risk Treatment Table |  |
|  | Write the risk assessment & treatment report | 05.3 – Risk Assessment and Risk Treatment Report |  |
| Develop security profile of your company and action plan on how to achieve it | Develop the Statement of Applicability | 06 – Statement of Applicability |  |
|  | Accept the residual risks | 06 – Statement of Applicability |  |
|  | Develop the Risk Treatment Plan | 07 – Risk Treatment Plan |  |
| Implement the controls | Implement all the controls defined in Risk Treatment Plan | Documents in the Folder 08 Annex A Security Controls |  |
|  | Maintain records of implementation | For ISMS documents this is visible through the version history of a document; for software this could be some log about its testing and release. |  |
| Perform training and awareness programs | Perform training for all employees who lack required skills | 09 – Training and Awareness Plan |  |
|  | Perform awareness programs for all employees and third parties that have a role in your ISMS | 09 – Training and Awareness Plan |  |
| Implement management procedures | Write procedure for internal audit | 10 – Internal Audit Procedure |  |
|  | Develop the audit program | 10.1 – Annual Internal Audit Program |  |
|  | Define which measurements are to be performed related to the objectives for the ISMS and for controls | 11.1 – Measurement Report |  |
|  | Identify information sources to be used in the management review | 11.2 – Management Review Minutes |  |
|  | Write procedure for corrective action | 12 – Procedure for Corrective Action |  |
| Operate the ISMS | Maintain all the records required by your own policies and procedures | Various records and logs that are created because of ISMS documents – e.g., backup log (from the backup software), filled out List of Legal, Regulatory and Contractual Requirements, etc. |  |
|  | Perform corrective actions as needed as a consequence of improvements needed in the operation of the ISMS | 12.1 – Corrective Action Form |  |
| Monitor & measure the ISMS | Make sure you monitor all your systems | Monitoring records defined in each implemented document, e.g., number of incidents, number of errors in a particular system, etc. |  |
|  | Measure if you have achieved the objectives set for your ISMS and for your controls | 11.1 – Measurement Report |  |
| Perform internal audit | Perform internal audit(s) | 10.3 – Internal Audit Checklist |  |
|  | Write an internal audit report | 10.2 – Internal Audit Report |  |
|  | Perform corrective actions as a consequence of nonconformities found during the internal audit | 12.1 – Corrective Action Form |  |
| Perform management review | Perform management review | - |  |
|  | Maintain records from management review | 11.2 – Management Review Minutes |  |
|  | Perform corrective actions as a consequence of improvements identified during the management review | 12.1 – Corrective Action Form |  |
| Certification audit | Obtain proposals from several certification bodies | - |  |
|  | Select the certification body | - |  |
|  | Stage 1 certification audit | - |  |
|  | Stage 2 certification audit | - |  |
|  | Surveillance visits | - |  |